## Slide 1: balancing agility + discipline
CIS 440 ∙ Dr. Joseph Clark

## Slide 2: Objectives
Discuss the implications of “being Agile in a Waterfall world”

## Slide 3: Agile is more than “ad hoc”
In the beginning there was ad hoc development.
Traditional, waterfall-based software project management was an approach to professionalize development.
This has a number of benefits:
  You can make it accountable, and measure it.
  You can include things that were being ignored, like documentation, quality control, and risk management.
  You can put it in a book and teach it, so software development is accessible to more companies.
  You can study it and improve it.
The move toward Agile methods such as Scrum and XP has many businesses worried that this is a return to the ‘bad old days’ of ad hoc development.
If we want to defend these methods, we need to know how to answer those claims.

## Slide 4: First tactic: agile is waterfall
The first way to do this is to say that Agile just means we’re doing waterfall over and over again. Lots of mini-waterfalls.
Each sprint includes the five stages of project management: scoping, planning, launching, monitoring, and closing.
The sprint backlog can be depicted as a network diagram or Gantt chart.

## Slide 5: Second tactic: does agile cover all the PMBOK knowledge areas
The Project Management Institute puts out the Project Management Body of Knowledge (PMBOK).
It includes 10 knowledge areas. Are these covered in Agile?
  Project integration management
  Project scope management
  Project time management
  Project cost management
  Project quality management
  Project human resource management
  Project communications management
  Project risk management
  Project procurement management
  Project stakeholders management

## Slide 6: Who’s the project manager?
The traditional “project manager” responsibilities are shared among multiple roles in Scrum.
The product owner has ultimate responsibility for delivering the promised business value, and makes the final decisions about priorities – what gets done first, and what gets dropped if there isn’t time or money.
So, he’s the “single wringable neck” responsible to the business.
The scrum master is like a coach who trains the team to use Scrum well, and like a referee who enforces the rules (timeboxes, etc). A scrum master is responsible for the process but not for the product.
The development team is responsible for deciding what will get done in the next sprint, defining the tasks needed to accomplish it, estimating time and effort, doing the work well, solving problems, and for delivering a high-quality product.
Functional managers (outside of the scrum team) are responsible for hiring and firing, assigning professionals to teams, building capabilities, and providing a good environment conducive to successful project work.
Does this cover all the knowledge areas?

## Slide 7: THIRD TACTIC: demonstrate that agile works
Early prototypes – show the business that they’ll have working software fast.
Data, data, data – give them metrics related to project management but also to the product: how much earlier are they getting revenue because you started with Agile? Make it relevant to the business model.
FOURTH TACTIC: STEALTH AGILE!
Or… hide it entirely. Make it look like you’re doing waterfall, until they start asking “How do you do such amazing work?”

## Slide 8: Next steps
Next Tuesday: Be here for the “exit interview” at 10:30am in BAC 323. Afternoon section students are encouraged to attend if you can. No class at 1:30.
Next Thursday: Thanksgiving! Take a day off. Then spend the weekend finishing your project.
Tuesday, Dec. 2: Capstone Project Showcase!
  MU 202 from 10:00am-12:30pm
  Room available for set-up at 9:30am
  Make sure someone from the team can man your table
  Invite your clients! If they can’t make it, you need to set up a “final demo” and hand-over on their time.
Thursday, Dec. 4: Final Paper Due. Review, retrospective, and celebration.
Finals Week: CIS Skills Assessment
  Morning section: 9:40-11:40am on Dec. 9
  Afternoon section: 12:10-2:00pm on Dec 11
  Preview and Grading Rubric are on the Blackboard site now (not GitHub)